OudhTrade

Success Checklist

Module 2 — Identity & Security · M02-8

| Document details |  |
| --- | --- |
| Company | MRIDA INFRA AND PLANTATIONS LLP |
| Product | OudhTrade — oudhtrade.com |
| Document | M02-8 Success Checklist |
| Module | M02 Identity & Security (release R1; some items R2) |
| Readers | Product owner, tech lead, QA |
| Related documents | PRD (PRD-IDN, PRD-CMP) · HLD · NFR · other M02 documents |
| Owner | Product owner |
| Decision owner | T. Satish Reddy, CEO & Founder |
| Status | Draft for review — 24 September 2026 |
| Classification | Confidential — for partners and the OudhTrade team |

Contents

1. How to use this checklist	2

2. Functional checks	2

3. Global Marketplace Review	6

4. Technical and operational checks	6

4.1 R1 launch gate — items owned by Module 2	7

4.2 R2 launch gate — items owned by Module 2	8

5. Documentation checks	8

6. Sign-off	9

6.1 Handover confirmed by module owners	9

# 1. How to use this checklist

Module 2 is “done” only when every check below is ticked. The product owner and tech lead sign at the end, and the owners of Module 1 and Modules 3–20 confirm what Module 2 hands over to them. Evidence (test report, screenshots, dashboards, configuration exports) is linked in the team tool. R2 items (Section 4.2) are ticked before the R2 launch, not before R1.

# 2. Functional checks

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | Sign-up asks for the right details (open to everyone without an invitation, exact role, mobile for everyone, email for every role except Farmer, 18+ declaration; agreements on separate lines, each with its version); both contacts confirmed by code; one number and one email per account with a neutral message | Test cases M02-TC-001 to 004, 006 to 008 passed | ☐ |
| 2 | Invitations work: who can invite (our team, field agents, FPOs), single-use links valid 14 days, cancel, tracking, code-guessing limit (TC-009 and 011 removed on 24 Sep 2026: open sign-up) | M02-TC-010, 012 to 015 | ☐ |
| 3 | Open sign-up worldwide from R1 with no invitation; invitation role pre-fill; no waitlist (M02-TC-016 to 019 removed on 24 Sep 2026: open sign-up); only the five required agreement lines; codes valid 10 minutes; market updates = email only; language for codes and calls; name stored once | M02-TC-225 to 232 | ☐ |
| 4 | Sign-in with password, Google and Apple; no code-only sign-in; password rules; passwords only in Keycloak; neutral wrong-password message; Google and Apple never auto-linked; sign-in methods per country; optional authenticator app | M02-TC-020 to 030 | ☐ |
| 5 | One-time codes: 6 digits, 10 minutes, 5 wrong tries, 3 per 10 minutes and 10 per rolling 24 hours; channel order per country (India SMS; Gulf WhatsApp and email in R1; China SMS then email; others WhatsApp, SMS, email); email backup; only allowed countries; daily cost cap and spike alert; auto-fill; next channel on failure; codes hashed | M02-TC-032 to 036, 038 to 045 | ☐ |
| 6 | Sessions: 30 days on own device, public-device option, 15-minute access tokens with rotating refresh tokens, reuse signs out all sessions, staff time-outs, remember device 30 days, re-check for sensitive actions, device list and history, sign out one or all, state on the token | M02-TC-046 to 055 | ☐ |
| 7 | Account recovery: forgot password, no account-existence leak, lost phone with 72-hour wait and cancel by the old contact, farmer ID check through field agent or Support, backup codes, staff review for verified sellers, extra check after 90 days idle, records and alerts, staff never set passwords | M02-TC-056 to 066 | ☐ |
| 8 | Contact and country changes need two factors, alert old and new contacts, pause sensitive actions for 72 hours and are limited to 3 per 30 days | M02-TC-067 to 072 | ☐ |
| 9 | Account states with history and events; deactivate and reactivate; dormant after 12 months with reminders and full re-check; M12 suspend, ban and lift with reason and appeal link; closure with 30-day grace then anonymised; under-18 handling | M02-TC-073 to 080 | ☐ |
| 10 | Field-agent sign-up uses the farmer’s own number and code, stores consent with the agent’s ID and keeps the farmer’s password private; delegation granted by farmer code, limited to the four R1 scopes (listing drafts, photos, farm profile, verification uploads), no submission for review without the farmer’s code, farmer approves listings, cancel and 30-day expiry, both names logged | M02-TC-081 to 090, 216 | ☐ |
| 11 | Consent purposes off by default, given and withdrawn in Settings with consent.changed; privacy notice; Terms re-acceptance; nominee; download in 7 days (JSON, CSV, PDF); corrections and data-request timers; no Aadhaar collected | M02-TC-091 to 098 | ☐ |
| 12 | Account country stored with phone and IP country; differences noted; sanctioned countries blocked by declared, phone or IP country; countries blocked later flagged, not closed | M02-TC-099 to 101 | ☐ |
| 13 | Risk checks: new device and country codes, soft lock after 5 (attacker’s IP blocked, owner still signs in), lock after 20 with unlock link, mass guessing blocked, security events, bot check with accessible alternative, disposable email refused, internet numbers flagged, ban-evasion flags sent to M12 and never auto-blocked, limits registered | M02-TC-103 to 112 | ☐ |
| 14 | Staff: separate realm, authenticator app for all staff and no SMS codes, passkey or security key for Super Admin and Finance, VPN or IP allow-list, partner two-step, second approver for admin rights, server-side permissions, quarterly review, emergency accounts, joiners and leavers the same day, no sign-in as a user, logged read-only Support view | M02-TC-113 to 124 | ☐ |
| 15 | Security messages cannot be switched off and use the M13 “send now” route; code messages warn users; “This wasn’t me” locks the account; official badge; official channels page | M02-TC-125 to 130 | ☐ |
| 16 | Bulk security action after a breach or incident: Super Admin with a second approver signs out and forces a password reset for a chosen group; users told through M13; linked to the incident process | M02-TC-158 | ☐ |
| 17 | Exact role on the sign-up form (no pre-selection, “Which role fits me?”, roles unavailable in the country disabled), checked on the server; invitations carry allowed roles; “This isn’t my role” offers “Join without this invitation” (open sign-up, any role) or a corrected invitation; typed invitation code only behind “I have an invitation code”; “Which role fits me?” opens as a side panel or phone sheet and keeps the form; codes without look-alike characters; “Ask for a new invitation” (TC-166, 169 and 170 removed on 24 Sep 2026: open sign-up); allowed_roles sent in account.created; roles claim refreshed from M03 role_assignments after role.changed | M02-TC-159 to 165, 167, 168, 217, 218, 235 to 240 | ☐ |
| 18 | Sign-up resilience: in-app browser notice, safe retry (one account, signed in), 60-minute session with values kept, Back and refresh, 18+ proof, language and time zone saved, sign-up source, Done goes to the role dashboard, bot-check fallback, typed values kept after a time-out | M02-TC-171 to 181 | ☐ |
| 19 | Apple name saved and relay address flagged; two-step also after Google and Apple; “Set a password” for accounts without one; change-password screen | M02-TC-182 to 185 | ☐ |
| 20 | India codes: voice call in Hindi, Assamese, Bengali and English; order SMS → voice → WhatsApp → email; farmer SMS templates in local languages; code-step details | M02-TC-186 to 189 | ☐ |
| 21 | Forget this device; re-check dialog names the action and Cancel keeps the work | M02-TC-190, 191 | ☐ |
| 22 | Recycled-number reclaim: code first, idle 90+ days only, email notice and 7-day objection, staff review cases, limits | M02-TC-192 to 195 | ☐ |
| 23 | Personal details screen (name, photo, language, time zone with source, farmer email) | M02-TC-196 to 198 | ☐ |
| 24 | Suspended and banned users keep data rights; “Suspended until”; deactivation re-check, preview and dormancy; close-account page with records kept and “Deactivate instead” | M02-TC-199 to 202 | ☐ |
| 25 | Field agents: per-agent sign-up limit, offline queued sign-up, consent in four languages, code typed on the handover screen | M02-TC-203 to 206 | ☐ |
| 26 | Privacy: consequences before withdrawing a consent, Grievance Officer contact, failed download state | M02-TC-207 to 209 | ☐ |
| 27 | Admin routes answer 404 to users; unreachable-contact notices; invitation reminders with quiet hours; every error code matches the catalogue (M02-6 Section 19) | M02-TC-210 to 213 | ☐ |
| 28 | Sign-up agreements on separate lines: all unticked at the start; Create my account disabled until every required line is ticked; each line stored with its version; optional lines off by default; withdrawing the data-processing consent leads to closure (TC-224 removed on 24 Sep 2026: open sign-up) | M02-TC-219 to 223 | ☐ |
| 29 | FPO invitations: 50 open at a time, raised by Admin for a large FPO. Seller share link: normal sign-up with no invitation, landing on the seller’s store, referring seller stored | M02-TC-233, 234 | ☐ |
| 30 | Staff screens (M02-6 Section 20) work for each role: account lookup with masked search, reason before opening, Support read-only summary, account actions only with a matching M12 decision, under-18 action, no “sign in as”; recovery and reclaim review with side-by-side ID check, second person and overdue reclaims held; invitations admin (create for our team, FPOs and field agents, list upload, resend, cancel, replace, role requests, FPO limits); delegations overview with revoke and leaver handling; staff accounts (joiner approval, second approver for admin rights, lost keys, access review sign-off, emergency accounts view-only); bulk security action with preview, second approver and progress; every change needs a reason and is audited | M02-TC-241 to 263 | ☐ |
| 31 | M02 settings and the throw-away email domain list are changed only in the settings screens with the common settings pattern (M01-6 Section 12.1), not on the staff screens | M16 settings screen review; configuration export | ☐ |
| 32 | Support helps but never decides: opens ID-check cases, uploads the ID photo and video the user sends and adds notes; no approve, refuse or account change for Support on any screen or API | M02-TC-264, 275 | ☐ |
| 33 | Throw-away email domain list screen (M02-6 Section 20.7): add and retire with a reason, import a list, test an address (sub-domains too), approval by another person, history | M02-TC-265, 266 | ☐ |
| 34 | Partner and AI-agent clients screen (M02-6 Section 20.8): register for approved partners only, scopes approved as a high-impact change by a Super Admin who did not ask, key shown once, rotate with overlap or stop at once, revoke key, suspend, resume, revoke with users told, usage | M02-TC-267 to 270 | ☐ |
| 35 | Consent page and Connected apps (M02-6 Sections 12.1 and 12.2): scopes in plain words, nothing pre-selected, re-check first, stop access at once, open to restricted accounts | M02-TC-271, 272 | ☐ |
| 36 | Data-requests queue (M02-6 Section 20.9): all accounts, due chips, assign, done and refuse with a reason, retry failed exports, Support view only, legal hold stops erasure | M02-TC-273, 274 | ☐ |

# 3. Global Marketplace Review

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | All 8 checks in M02-1 Section 5 are answered and reviewed | Product owner and tech lead review | ☐ |
| 2 | Per-country code channels and sign-in methods tested for India, UAE, Saudi Arabia, China, Singapore and an EU country | M02-TC-029, 035 to 040 | ☐ |
| 3 | Handover list (M02-1 Section 6.2) confirmed by the owners of M01 and M03–M20 | Module owners’ sign-off (Section 6.1) | ☐ |
| 4 | Legal and acts table (M02-1 Section 7) reviewed by counsel; legal pack cases (DPDP consent and rights, TRAI DLT, CERT-In logs, sanctions) passed | Counsel note; M02-TC-035, 091 to 098, 100, 107, 219 to 223, 228 | ☐ |

# 4. Technical and operational checks

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | Keycloak runs with its own RDS PostgreSQL database (own backups, own user), separate from the application schemas; user and staff realms separate | Tech lead review of infrastructure code; M02-TC-113 | ☐ |
| 2 | Keycloak fails over across zones without signing users out | M02-TC-156; drill report | ☐ |
| 3 | Keycloak database restore drill passed (Hyderabad copy restored into an isolated account; RPO and RTO timed) | M02-TC-157; drill report | ☐ |
| 4 | All M02 rate limits registered with the Module 1 rate-limit service with the values in M02-2 Section 12.2 | M02-TC-112; configuration export | ☐ |
| 5 | Security events reach monitoring; security logs kept at least 180 days in India; alerts for code cost caps and spikes reach on-call | M02-TC-042, 107; dashboard screenshots; log retention setting | ☐ |
| 6 | Performance targets met: codes delivered within 30 s for 95 % per channel; sign-in and account API reads ≤ 300 ms and writes ≤ 800 ms (95th percentile); sign-in survives a 5× spike | Performance test report (M02-7 Section 17); delivery-receipt dashboard | ☐ |
| 7 | Security pack passed: SIM swap, credential stuffing, Google/Apple link takeover, recovery abuse, code pumping, session hijack, stolen tokens and redirects, phishing and fake staff, insider misuse, delegation misuse, lockout abuse, account enumeration, number reclaim abuse, bot-check outage | M02-TC-136 to 147, 214, 215 | ☐ |
| 8 | Accessibility and network pack passed: paste allowed, no cognitive tests, accessible bot check, screen reader on the code field, keyboard-only sign-in, 48 px targets in farmer mode, slow 3G, automatic axe checks | M02-TC-148 to 155 | ☐ |
| 9 | Field checks of farmer sign-up, consent, delegation and recovery done by field agents with real farmers on staging | Field-agent lead report | ☐ |

## 4.1 R1 launch gate — items owned by Module 2

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | M13 channel adapters live for M02 codes: SMS with DLT-registered sender ID and templates, WhatsApp authentication templates, email; high-priority “send now” route with delivery tracking | M02-TC-035, 036, 126; DLT registration and WhatsApp template approvals on file | ☐ |
| 2 | Authenticator app switched on for every staff account; passkey or security key for every Super Admin and Finance account; no SMS codes for staff | M02-TC-114, 115; Keycloak staff realm export | ☐ |
| 3 | Threat model done (M02-3 STRIDE table) and its controls tested | Tech lead review; M02-TC-136 to 147 | ☐ |
| 4 | Open sign-up live worldwide with invitation role pre-fill; sign-in page link “New to OudhTrade? Create an account” | M02-TC-225 to 227 | ☐ |
| 5 | Agreements step shows only the five required lines, each accepted and versioned | M02-TC-219 to 223, 228 | ☐ |
| 6 | Full VAPT by a CERT-In empanelled auditor done before R1; M02 items closed: no critical or high findings open | VAPT report | ☐ |
| 7 | Counsel C6 and C9 answered before R1 (sign-up open worldwide) | Counsel note | ☐ |
| 8 | Security messages checked on every channel: cannot be switched off, warning text, “This wasn’t me” lock | M02-TC-125 to 128 | ☐ |
| 9 | Sanctioned-country list set in the Country table with counsel (C7) and used at sign-up (declared, phone and IP country) | Counsel note; M02-TC-100 | ☐ |
| 10 | Daily code cost cap set for every allowed country | Configuration export; M02-TC-042 | ☐ |
| 11 | Voice-call codes live in India (supplier, TRAI rules checked) and farmer code SMS templates DLT-registered in Hindi, Assamese and Bengali | M02-TC-186 to 188; supplier contract [TBC: voice supplier] | ☐ |
| 12 | Farmer consent and simple-mode sign-up texts and recordings approved in Hindi, Assamese and Bengali | M02-TC-205; M17 approval | ☐ |
| 13 | Bot-check fallback method chosen, built and drilled | M02-TC-180, 215; drill report | ☐ |
| 14 | Offline agent app installed on every managed field-agent phone | M02-TC-204; device list | ☐ |
| 15 | China SMS sender signature and templates registered, or China codes by email only until then | Registration certificate, or Country table export (China otp_channels = email); M02-TC-038 | ☐ |

## 4.2 R2 launch gate — items owned by Module 2

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | Saudi Arabia and UAE SMS sender names registered and the Country table switched to WhatsApp → SMS → email for them | Registration certificates; M02-TC-037 | ☐ |
| 2 | Sanctions name screening live for business and export sellers (with M03) | M02-TC-102; screening service contract [TBC: service] | ☐ |
| 3 | Optional passkeys for users live | M02-TC-031 | ☐ |
| 4 | Partner and AI-agent access (scopes, consent, expiry, rotation, revoke, limits; client screen, consent page, Connected apps) tested | M02-TC-131 to 135, 267 to 272 | ☐ |

# 5. Documentation checks

| # | Check | How to confirm | Done |
| --- | --- | --- | --- |
| 1 | M02-1 to M02-8 and the diagram pack (M02-Diagrams.drawio) are up to date with what was built | Product owner review | ☐ |
| 2 | M02-5 defines all 19 Module 2 tables (waitlist_entries removed on 24 Sep 2026: open sign-up) and passes the 12-point module database checklist of the Master Database Design | Tech lead review | ☐ |
| 3 | ER diagrams for the identity schema match M02-5 | Diagram pack review | ☐ |
| 4 | OpenAPI contract includes all Module 2 endpoints and error codes (sign-up, sign-in, codes, sessions, recovery, reclaim, changes, states, delegation, privacy, staff, partner access), matching the error and message catalogue in M02-6 Section 19 | Contract file reviewed; contract tests pass | ☐ |
| 5 | PRD updated for Module 2 decisions (PRD-IDN-001 to 039; PRD-IDN-030 removed); Traceability Matrix links every M02 requirement to test cases | PRD sync done; matrix rebuilt | ☐ |
| 6 | HLD event catalogue lists the M02 events (account.created, account.state_changed, account.closed, delegation.granted, delegation.revoked, account.risk_flagged, consent.changed) and moderation.account_action | HLD Appendix B review | ☐ |
| 7 | Module 1 Country table has the code-channel columns M02 uses (M01-FR-CTY-008) | M01-TC-162 | ☐ |
| 8 | Open items closed or moved: code suppliers, WhatsApp business verification, daily cost cap amounts, nominee proof, retention periods (C10), sanctions list (C7), screening lists (C15), data-request time limits (C16), screening service, Gulf sender names, China SMS sender signature, Arabic and Chinese code templates, counsel C6 and C9 (before R1), voice-call supplier and TRAI rules, bot-check fallback method, local-language texts and recordings, M01 time-zone source column | Open-items list (M02-1 Section 11) | ☐ |

# 6. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product owner |  |  |  |
| Tech lead |  |  |  |
| QA lead |  |  |  |

## 6.1 Handover confirmed by module owners

Each owner confirms that what Module 2 hands over to their module (M02-1 Section 6.2) is ready and works as described.

| Module | Owner | Signature | Date |
| --- | --- | --- | --- |
| M01 Platform Foundation |  |  |  |
| M03 Roles, Profiles & Verification |  |  |  |
| M04 Taxonomy & Compliance Rules |  |  |  |
| M05 Listings |  |  |  |
| M06 Origin & Trade Documents |  |  |  |
| M07 Search & Discovery |  |  |  |
| M08 Requirements & Buy Leads |  |  |  |
| M09 Messaging & Quotations |  |  |  |
| M10 Reviews & Trust |  |  |  |
| M11 Monetisation |  |  |  |
| M12 Moderation & Compliance Ops |  |  |  |
| M13 Notifications |  |  |  |
| M14 Dashboards |  |  |  |
| M15 Admin: Operations Console |  |  |  |
| M16 Configuration Console |  |  |  |
| M17 Content & Legal |  |  |  |
| M18 Analytics & Monitoring |  |  |  |
| M19 Mobile Apps |  |  |  |
| M20 Testing & Go-Live |  |  |  |